# MASTER TEST PLAN

## Hotel Operation & Service Management System (HSRM)

Prepared by: Group 2

Lead QA Engineer: Trần Đức Đạt (DE190091)

Institution: FPT University Da Nang — Software Engineering

Class / Term: SE20A05 — Summer 2026

Standard Reference: IEEE 829-2008 Standard for Software Test Documentation

Document ID: HSRM-MTP-001 — Version 1.0

## 1. Introduction

### 1.1 Purpose

This Master Test Plan (MTP) defines the comprehensive testing strategy, scope, approach, schedule, and resources required to verify and validate the Hotel Operation & Service Management System (HSRM). Prepared in accordance with the IEEE 829-2008 standard, this document serves as the operational blueprint for all quality assurance activities within the project lifecycle.

### 1.2 Project Overview

HSRM is an intelligent web platform designed to streamline hotel operations, automate check-ins, coordinate room service, and manage housekeeping workflows. The system manages 48 specific use cases across 6 core logical modules to coordinate seamless workflows among Admin, Receptionist, Housekeeping, Kitchen, and Customer roles.

System Summary Matrix:

48 Use Cases | 6 Core Modules | 5 Primary Actor Roles | 25 Business Validation Rules

## 2. Test Items (Core Modules)

| Item Name | Description | Version |
| --- | --- | --- |
| Authentication & User Management | Covers login, JWT session mapping, RBAC for 5 roles, and lockout rules. | 1.0 |
| Room & Room Type Management | Handles room inventory, dynamic pricing rules, and capacity limits. | 1.0 |
| Booking & Check-In Operations | Covers front desk check-in, identity verification, and checkout settlement. | 1.0 |
| Service & F&B Ordering | Manages guest requests, cart validation, and automated receptionist forwarding. | 1.0 |
| Kitchen Processing & Time Estimation | Verifies Chef queue management, status toggles, and live preparation time calculation. | 1.0 |
| Housekeeping & Emergency Status | Validates DIRTY to AVAILABLE transitions and VIP emergency overrides. | 1.0 |

## 3. Features to Be Tested (Use Case Breakdown)

### 3.1 Module 1 — Authentication & User Management

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-AUTH1 | System Login & RBAC Redirection | All Roles | 1 | 1 | 2 | 2 | 6 | High |
| UC-AUTH2 | JWT Session Expiration | System | 1 | 0 | 1 | 1 | 3 | High |
| UC-AUTH3 | Manage Staff Accounts | Admin | 1 | 1 | 1 | 2 | 5 | Medium |

### 3.2 Module 2 — Room & Room Type Management

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-RM1 | Create/Edit Room Inventory | Admin | 1 | 1 | 1 | 2 | 5 | High |
| UC-RM2 | View Real-time Availability Grid | Receptionist | 1 | 1 | 0 | 1 | 3 | High |

### 3.3 Module 3 — Booking & Check-In Operations

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-BK1 | Create Walk-in Booking | Receptionist | 1 | 1 | 2 | 3 | 7 | High |
| UC-BK2 | Process Guest Check-Out | Receptionist | 1 | 1 | 1 | 2 | 5 | High |
| UC-BK3 | Settle Invoice via POS/Cash | Receptionist | 1 | 0 | 1 | 2 | 4 | High |

### 3.4 Module 4 — Service & F&B Ordering

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-SV1 | Place Room Service Order | Customer | 1 | 1 | 1 | 2 | 5 | High |
| UC-SV2 | Verify & Forward Order to Kitchen | Receptionist | 1 | 0 | 2 | 2 | 5 | High |

### 3.5 Module 5 — Kitchen Processing & Time Estimation

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-KT1 | View Verified Kitchen Queue | Kitchen | 1 | 1 | 0 | 1 | 3 | High |
| UC-KT2 | Input Estimated Prep Time | Kitchen | 1 | 1 | 1 | 2 | 5 | High |
| UC-KT3 | Complete Cooking State | Kitchen | 1 | 0 | 0 | 1 | 2 | High |

### 3.6 Module 6 — Housekeeping & Emergency Status

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-HK1 | Mark Dirty Room as Available | Housekeeping | 1 | 0 | 1 | 2 | 4 | High |
| UC-HK2 | Trigger Maintenance Alert | Housekeeping | 1 | 1 | 0 | 1 | 3 | Medium |

## 4. Features Not to Be Tested

| # | Excluded Feature | Rationale / Scope Boundaries |
| --- | --- | --- |
| 1 | Third-party Payment Gateway Integration | System uses manual POS/Cash settlement; external banking APIs are out of scope. |
| 2 | AI Document Scanning (OCR) | Check-in uses manual data entry for robust walk-in performance. |
| 3 | Mobile Native Application | HSRM is a Next.js responsive web application; native Android/iOS shells are excluded. |

## 5. Test Approach & Strategy

### 5.1 Testing Levels

| Level | Scope & Boundary | Primary Responsibility | Tooling Stack |
| --- | --- | --- | --- |
| Unit Testing | Isolates components, middleware, and database services. | Nguyễn Thành Đạt | Jest / Vitest |
| Integration Testing | Validates API endpoints, session tokens, and database transitions. | Nguyễn Ngọc Tây | Postman / Newman |
| System Testing | Verifies end-to-end multi-role workflows across UI components. | Lê Tuấn Anh | Playwright / Selenium |
| User Acceptance (UAT) | Ensures compliance with hotel operations and course grading matrix. | Trần Đức Đạt | Manual Checklist |

## 6. Entry & Exit Criteria

To ensure governance across cycle phases, strict entry thresholds are maintained:

- High-Priority test cases must achieve a 100% execution pass rate.

- Zero Blocker or Critical severity defects can remain active at cycle exit.

- Real-time notifications (Kitchen bells) must pass concurrency validation.