MASTER TEST PLAN

Hotel Service & Reservation Management System (HSRM)

Building an Integrated Hotel Operation and Service Management System using ReactJS, Node.js, and SQL Server

| Field | Value |
| --- | --- |
| Prepared by | HSRM Project Team |
| Lead QA Engineer | Lê Tuấn Anh (DE190427) |
| Institution | FPT University Da Nang — Software Engineering |
| Class / Term | SE20A05 — Summer 2026 |
| Standard Reference | IEEE 829-2008 / ISTQB v4.0 Test Plan Guidance |
| Document ID | HSRM-MTP-001 — Version 1.0 |
| Status | Draft |
| Date | 08/06/2026 |

# Document Information

| Project Name | Document Title | Version | Prepared By | Reviewed By | Approved By | Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HSRM | MASTER TEST PLAN | 1.0 | HSRM QA Team | Project Supervisor / QA Manager | Stakeholder / Customer | 08/06/2026 | Draft |

# Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 08/06/2026 | HSRM QA Team | Initial Master Test Plan for HSRM project. |

# 1. Introduction

## 1.1 Purpose

This Master Test Plan defines the testing strategy, scope, approach, schedule, resources, tools, and deliverables required to verify and validate the Hotel Service & Reservation Management System (HSRM). The document is used as the main quality assurance guideline for the project team during development, testing, release preparation, and final evaluation.

The purpose of testing is to ensure that HSRM supports hotel operation workflows accurately, securely, and efficiently, including online reservation, room status management, AI-assisted check-in, real-time service ordering, billing, maintenance handling, audit logging, and dashboard reporting.

## 1.2 Project Overview

HSRM is a web-based hotel operation and service management system. It centralizes the workflow from guest reservation to check-in, service ordering, check-out, invoice generation, and post-stay room maintenance. The system is designed to reduce manual errors, improve communication between departments, and provide transparent operational records.

| System Summary Matrix | Value |
| --- | --- |
| Core Modules | 8 |
| Primary Actor Roles | 6 |
| Key Technologies | ReactJS, Node.js, SQL Server, Socket.io, Docker, GitHub Actions |
| AI Integration | OCR service for CCCD/Passport extraction during check-in |
| Application Type | Website application |

# 2. Test Items

| Item Name | Description | Version |
| --- | --- | --- |
| HSRM Core Application | Full-stack web application containing ReactJS frontend, Node.js backend API, SQL Server database, and Docker deployment. | 1.0 |
| Authentication & Authorization Module | Login, logout, JWT authentication, role-based access control for Admin, Receptionist, Kitchen, Housekeeping, Technician, and Guest. | 1.0 |
| Room Management Module | Room creation, update, status transition, availability tracking, and maintenance lock behavior. | 1.0 |
| Reservation Module | Online reservation, room search, room type selection, confirmation, cancellation, and reservation history. | 1.0 |
| AI OCR Check-in Module | Upload/scan CCCD or Passport, extract guest information, auto-fill check-in form, and assign actual room. | 1.0 |
| Service Ordering Module | Food/laundry/service ordering workflow with two-way real-time updates through Socket.io. | 1.0 |
| Billing & Audit Log Module | Automatic invoice generation, room and service charge aggregation, invoice adjustment tracking, and audit log. | 1.0 |
| Maintenance & Housekeeping Module | Dirty room workflow, maintenance request creation, technician handling, and room status restoration. | 1.0 |
| Dashboard & Reporting Module | Revenue, occupancy, room utilization, service performance, and operational statistics. | 1.0 |

# 3. Features to Be Tested (Use Case Breakdown)

## 3.1 Module 1 — Authentication & Authorization

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-AUTH1 | Login | All Roles | Verify valid credentials and redirect by role. | High | 6 |
| UC-AUTH2 | Logout | All Roles | Terminate session and invalidate frontend token state. | Medium | 3 |
| UC-AUTH3 | Role-Based Access Control | All Roles | Prevent users from accessing pages/APIs outside their role. | High | 8 |
| UC-AUTH4 | Manage User Accounts | Admin | Create, update, deactivate, and assign roles to staff/guests. | High | 6 |
| UC-AUTH5 | Password and Input Validation | All Roles | Validate empty fields, invalid email, weak password, and failed login cases. | Medium | 5 |

## 3.2 Module 2 — Room Management

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-ROOM1 | Create Room | Admin/Receptionist | Add room number, type, floor, price, and description. | High | 5 |
| UC-ROOM2 | Update Room Information | Admin/Receptionist | Edit room details and prevent duplicate room number. | Medium | 4 |
| UC-ROOM3 | View Room Availability | Receptionist/Guest | Display real-time room status: Available, Reserved, In-use, Dirty, Maintenance. | High | 6 |
| UC-ROOM4 | Change Room Status | Receptionist/Housekeeping/Technician | Validate status transitions such as In-use -> Dirty -> Available. | High | 7 |
| UC-ROOM5 | Maintenance Lock | Housekeeping/Technician | Prevent rooms in Maintenance from appearing in reservation results. | High | 5 |

## 3.3 Module 3 — Reservation Management

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-RES1 | Search Available Rooms | Guest/Receptionist | Search by date, room type, capacity, and price. | High | 6 |
| UC-RES2 | Create Reservation | Guest/Receptionist | Book room and set reservation status to Pending/Confirmed. | High | 7 |
| UC-RES3 | Update Reservation | Receptionist | Modify dates or room assignment based on availability. | Medium | 5 |
| UC-RES4 | Cancel Reservation | Guest/Receptionist | Cancel booking and release room availability. | Medium | 4 |
| UC-RES5 | Reservation Conflict Check | System | Prevent double booking for overlapping date ranges. | High | 7 |

## 3.4 Module 4 — AI-assisted Check-in

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-CI1 | Check-in Reservation | Receptionist | Confirm guest arrival, assign actual room, and activate In-use status. | High | 7 |
| UC-CI2 | Upload/Scan CCCD or Passport | Receptionist | Send ID image to OCR service for data extraction. | High | 6 |
| UC-CI3 | Auto-fill Guest Form | Receptionist | Populate full name, ID/passport number, DOB, gender, and nationality. | High | 6 |
| UC-CI4 | Manual Correction after OCR | Receptionist | Allow staff to correct OCR result before saving. | Medium | 4 |
| UC-CI5 | OCR Failure Handling | System | Handle unreadable image, missing field, timeout, or API error. | High | 7 |

## 3.5 Module 5 — Service Ordering & Real-time Workflow

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-SVC1 | Create Service Order | Guest/Receptionist | Order food, laundry, or other hotel services. | High | 6 |
| UC-SVC2 | Kitchen Receives Food Order | Kitchen | Receive new food order instantly through Socket.io. | High | 5 |
| UC-SVC3 | Update Service Order Status | Kitchen/Housekeeping | Change status: Ordered, Processing, Completed, Cancelled. | High | 6 |
| UC-SVC4 | Guest Receives Status Notification | Guest | Receive real-time update when order status changes. | High | 5 |
| UC-SVC5 | Cancel Service Order | Guest/Receptionist | Validate cancellation rules and invoice impact. | Medium | 4 |

## 3.6 Module 6 — Billing & Audit Log

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-BILL1 | Generate Invoice | Receptionist | Aggregate room fee and completed service orders at check-out. | High | 8 |
| UC-BILL2 | Calculate Room Charge | System | Calculate cost based on stay duration, room price, and policy. | High | 6 |
| UC-BILL3 | Add Service Charges | System | Include completed food/laundry/service charges only. | High | 6 |
| UC-BILL4 | Adjust Invoice | Receptionist/Admin | Allow authorized invoice adjustment with reason. | Medium | 5 |
| UC-BILL5 | Record Audit Log | System | Store user, action, timestamp, old value, and new value. | High | 7 |
| UC-BILL6 | Check-out and Payment Confirmation | Receptionist | Confirm payment, export invoice, and move room to Dirty. | High | 7 |

## 3.7 Module 7 — Housekeeping & Maintenance

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-HK1 | View Dirty Room List | Housekeeping | Display rooms requiring cleaning after check-out. | High | 4 |
| UC-HK2 | Mark Room as Clean/Available | Housekeeping | Update room from Dirty to Available after cleaning. | High | 5 |
| UC-HK3 | Create Maintenance Request | Housekeeping/Receptionist | Report issue and move room to Maintenance. | High | 6 |
| UC-HK4 | Process Maintenance Request | Technician | Accept, update, and complete maintenance task. | Medium | 5 |
| UC-HK5 | Release Room after Maintenance | Technician/Admin | Return repaired room to Available status. | High | 5 |

## 3.8 Module 8 — Dashboard, Reporting & Core

| UC ID | Use Case Name | Primary Actor | Test Focus | Priority | Est. TCs |
| --- | --- | --- | --- | --- | --- |
| UC-RPT1 | View Revenue Dashboard | Admin/Manager | Display total revenue, room revenue, service revenue. | Medium | 5 |
| UC-RPT2 | View Occupancy Report | Admin/Manager | Show occupancy rate and room utilization by period. | Medium | 5 |
| UC-RPT3 | View Service Performance | Admin/Manager | Track order volume and completion status. | Low | 3 |
| UC-RPT4 | Export Report | Admin/Manager | Export dashboard/report data to file if implemented. | Low | 3 |
| UC-RPT5 | View System Audit Log | Admin/Manager | Review important staff actions and invoice changes. | High | 5 |

# 4. Features Not to Be Tested

| # | Excluded Feature | Rationale / Scope Boundaries |
| --- | --- | --- |
| 1 | International payment gateway integration | PayPal/Stripe and external international payment gateway implementation are excluded from the registered scope. |
| 2 | Detailed inventory management | Ingredient stock, warehouse import/export, and supplier procurement are outside the current hotel operation scope. |
| 3 | Physical smart lock integration | The project does not integrate with real door lock hardware or key-card devices. |
| 4 | In-house AI model training | The system only consumes existing cloud/domestic OCR APIs; training a custom OCR model is excluded. |
| 5 | Native mobile application testing | The expected application type is a website; Android/iOS native testing is not covered. |
| 6 | Enterprise-level penetration testing | Only basic authentication, authorization, and input validation checks are included. Deep penetration testing is not covered. |

# 5. Test Approach & Strategy

## 5.1 Testing Levels

| Level | Scope & Boundary | Primary Responsibility | Tooling Stack |
| --- | --- | --- | --- |
| Unit Testing | Business logic, validators, billing calculation, room status transition, utility functions. | Developers / QA | Jest, Supertest |
| Integration Testing | Frontend-API, API-SQL Server, Socket.io event flow, OCR API integration, invoice aggregation. | QA Engineer | Postman, Newman, Supertest |
| System Testing | End-to-end hotel workflows from reservation to check-out and maintenance. | QA Team | Manual test cases, Playwright |
| Regression Testing | Re-run critical cases after bug fixes, sprint releases, and pull requests. | QA Team | Jest, Playwright, GitHub Actions |
| User Acceptance Testing | Validate system against hotel operational scenarios and supervisor requirements. | Stakeholders / Team | UAT checklist |

## 5.2 Test Design Techniques

Equivalence Partitioning for login, reservation date, room price, guest data, and service quantity.

Boundary Value Analysis for stay duration, failed login count, service quantity, file size, and date range.

Decision Table Testing for login result, room status transition, service order status, and billing conditions.

Use Case Testing for reservation, check-in, service ordering, check-out, and maintenance workflows.

State Transition Testing for room status and service order status.

## 5.3 Automation Strategy

Automate unit tests for backend services and billing calculation using Jest.

Automate API smoke/regression tests using Supertest or Postman/Newman.

Automate key UI flows with Playwright: login, create reservation, check-in, create service order, and check-out.

Execute build and automated tests on GitHub Actions for every push or pull request to main/develop.

# 6. Entry & Exit Criteria

## 6.1 Entry Criteria

Business requirements and module scope are reviewed by the team.

Test environment is available with ReactJS frontend, Node.js API, SQL Server database, and required environment variables.

Latest build is deployed successfully without critical startup errors.

Required test data is prepared: users, roles, rooms, services, reservations, invoices, and maintenance scenarios.

Test cases for the target sprint/module are reviewed and ready for execution.

## 6.2 Exit Criteria

100% of high-priority test cases are executed.

No Critical or High severity defects remain open for the release candidate.

All failed test cases have documented defect IDs or accepted justifications.

Core automated tests pass in GitHub Actions.

Test Summary Report is completed and reviewed by the team.

# 7. Test Types

| Test Type | Purpose | HSRM Application |
| --- | --- | --- |
| Functional Testing | Validate business functions against requirements. | Login, room management, reservation, check-in, service order, billing, maintenance, dashboard. |
| Integration Testing | Verify communication between modules and services. | ReactJS ↔ Node.js API, Node.js ↔ SQL Server, Socket.io events, OCR API. |
| System Testing | Validate complete user journeys. | Reservation → AI check-in → Service order → Billing → Check-out → Dirty room → Clean/Available. |
| Regression Testing | Ensure new changes do not break existing features. | Run critical test suite after sprint release or bug fix. |
| Security Testing | Check authentication and authorization. | JWT validation, RBAC, forbidden access, invalid token, sensitive data protection. |
| Performance Testing | Evaluate baseline speed and concurrency. | Room search response time, API response time, concurrent service orders. |
| Usability Testing | Check clarity and ease of use. | Role-based dashboard navigation and form validation messages. |
| Compatibility Testing | Verify browser compatibility. | Chrome, Edge, Firefox on desktop. |

# 8. Test Environment

| Component | Configuration |
| --- | --- |
| Frontend | ReactJS, Vite or Create React App, Axios, React Router, role-based layouts |
| Backend | Node.js, Express.js, REST API, Socket.io |
| Database | SQL Server |
| Authentication | JWT-based authentication and role-based authorization |
| AI OCR | Cloud/domestic OCR API such as Google Cloud Vision, AWS Textract, or equivalent service |
| Containerization | Docker and Docker Compose |
| CI/CD | GitHub Actions |
| Browser | Google Chrome, Microsoft Edge, Mozilla Firefox |
| Operating System | Windows 10/11 for local testing; Ubuntu latest runner for CI |

# 9. Test Tools

| Tool | Purpose |
| --- | --- |
| Jest | Unit testing for JavaScript/Node.js logic. |
| Supertest | Backend API integration testing. |
| Postman / Newman | Manual and automated API testing. |
| Playwright | End-to-end UI testing. |
| SQL Server Management Studio / Azure Data Studio | Database validation and test data checking. |
| GitHub Issues / Jira | Defect tracking and task management. |
| GitHub Actions | CI/CD build and automated test execution. |
| Docker | Reproducible deployment and test environment. |

# 10. Test Data Management

Test data will be prepared separately from production data. The test database must contain valid and invalid accounts, room types, room statuses, service items, reservations, invoices, OCR sample files, and maintenance scenarios. Sensitive personal data must be anonymized.

| Dataset | Purpose | Examples |
| --- | --- | --- |
| Valid Accounts | Positive login and role navigation testing. | Admin, Receptionist, Kitchen, Housekeeping, Technician, Guest. |
| Invalid Accounts | Negative login testing. | Wrong password, disabled account, invalid email format. |
| Room Dataset | Availability and status transition testing. | Available, Reserved, In-use, Dirty, Maintenance rooms. |
| Reservation Dataset | Booking and conflict checking. | Valid date range, overlapping date range, cancelled reservation. |
| OCR Samples | Check-in OCR validation. | Clear CCCD, blurred CCCD, Passport image, unsupported file. |
| Service Orders | Real-time order and billing testing. | Food order, laundry order, cancelled order, completed order. |
| Invoice Dataset | Billing and audit log testing. | Room charge, service charge, adjustment reason, paid invoice. |
| Maintenance Dataset | Housekeeping/technician workflow testing. | Dirty room, broken AC, water leak, resolved maintenance. |

# 11. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Lead | Manage test planning, test execution monitoring, defect reporting, and final test summary. |
| Tester | Design and execute test cases, record actual results, capture evidence, and log defects. |
| Developer | Write unit tests, fix defects, support root cause analysis, and maintain CI pipeline. |
| Project Manager / Team Leader | Track schedule, assign tasks, approve test deliverables, and coordinate communication. |
| Product Owner / Supervisor | Review scope, approve UAT results, and confirm release readiness. |

# 12. Test Schedule

| Phase | Start Date | End Date | Owner | Deliverable |
| --- | --- | --- | --- | --- |
| Test Planning | 08/06/2026 | 10/06/2026 | QA Lead | Master Test Plan |
| Test Case Design | 11/06/2026 | 18/06/2026 | QA Team | Test Case Specification |
| Environment Setup | 11/06/2026 | 15/06/2026 | DevOps / Developers | Docker, DB, CI setup |
| Unit & Integration Testing | 16/06/2026 | 30/06/2026 | Developers / QA | Unit/API test results |
| System Testing | 01/07/2026 | 15/07/2026 | QA Team | Execution log and defect reports |
| Regression Testing | 16/07/2026 | 22/07/2026 | QA Team | Regression report |
| UAT | 23/07/2026 | 28/07/2026 | Stakeholders / Team | UAT checklist |
| Test Closure | 29/07/2026 | 31/07/2026 | QA Lead | Test Summary Report |

# 13. Defect Management Process

Defects will be recorded in GitHub Issues or Jira. Each defect must include summary, module, steps to reproduce, expected result, actual result, severity, priority, environment, screenshot/log evidence, assignee, and status.

Defect workflow: New → Assigned → In Progress → Fixed → Retest → Closed. If the fix is not successful during retest, the defect is reopened.

| Severity | Description | Example |
| --- | --- | --- |
| Critical | System crash, data loss, or blocked release. | Cannot check out guest or invoice total is corrupted. |
| High | Major business function failure with no practical workaround. | Reservation double-books a room; unauthorized user accesses billing. |
| Medium | Partial function issue with workaround. | OCR misses nationality but staff can manually input. |
| Low | Cosmetic or minor UI issue. | Misaligned button, unclear message, typo. |

| Priority | Meaning |
| --- | --- |
| P1 | Fix immediately before release. |
| P2 | Fix in current sprint if possible. |
| P3 | Fix when time allows or in later sprint. |

# 14. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| OCR API instability or low accuracy | Check-in testing may fail or produce inconsistent results. | Prepare mock OCR response and manual correction flow; test API timeout and fallback cases. |
| Socket.io event loss or unstable connection | Kitchen/guest may not receive real-time updates. | Add event acknowledgement, refresh fallback, and integration tests for order status. |
| Incomplete test data | Low coverage for reservation, billing, and maintenance cases. | Create seeded SQL scripts and clear dataset ownership. |
| Room status transition defects | Rooms may become bookable at the wrong time. | Apply state transition test cases and database validation. |
| Invoice calculation error | Financial inaccuracy and low stakeholder trust. | Unit test billing formulas and compare expected totals with manual calculation. |
| Role permission misconfiguration | Unauthorized access to sensitive modules. | Test RBAC matrix for each role and API endpoint. |
| Delayed build delivery | Test execution schedule may slip. | Use daily build monitoring and CI status review. |

# 15. Test Deliverables

Master Test Plan

Test Case Specification

API Test Collection

Automation Test Scripts

Defect Reports

Test Execution Log

Requirement Traceability Matrix (RTM)

Test Summary Report

UAT Checklist and Sign-off

# 16. Communication Plan

| Activity | Frequency | Participants | Output |
| --- | --- | --- | --- |
| Daily QA/Dev Sync | Daily during execution | QA, Developers, Team Leader | Issue updates and blockers |
| Defect Review Meeting | Twice per week | QA, Developers, Team Leader | Defect status and priority decisions |
| Sprint Test Status Report | Weekly | QA Lead, Project Team, Supervisor | Progress, pass/fail rate, risk summary |
| UAT Review | Before final submission | Stakeholders, Team | UAT acceptance and feedback |

# 17. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Lê Tuấn Anh | QA Lead / Group Leader |  |  |
| Trần Văn Hoàng | Supervisor |  |  |
| Project Representative | Customer / Stakeholder |  |  |

# Appendix A — Test Case Template

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier, e.g., TC-AUTH-001. |
| Module | Functional area, e.g., Authentication, Reservation, Billing. |
| Preconditions | Required conditions before executing the test. |
| Test Steps | Detailed execution steps. |
| Expected Result | Expected system behavior. |
| Actual Result | Actual result during execution. |
| Status | Pass / Fail / Blocked. |
| Tester | Person who executed the test. |

# Appendix B — Defect Report Template

| Field | Description |
| --- | --- |
| Defect ID | Unique identifier, e.g., BUG-BILL-001. |
| Summary | Short defect description. |
| Module | Affected module. |
| Steps to Reproduce | Detailed steps to reproduce the defect. |
| Expected Result | Expected behavior. |
| Actual Result | Actual behavior. |
| Severity | Critical / High / Medium / Low. |
| Priority | P1 / P2 / P3. |
| Status | New / Assigned / In Progress / Fixed / Retest / Closed. |

# Appendix C — Decision Table Testing Samples

## C.1 Login Decision Table

| Conditions / Actions | TC1 | TC2 | TC3 | TC4 |
| --- | --- | --- | --- | --- |
| Valid Username | Y | Y | N | N |
| Valid Password | Y | N | Y | N |
| Account Active | Y | Y | Y | N |
| Expected Result | Login Success | Invalid Password | Invalid Username | Login Failed / Account Disabled |

## C.2 Room Status Transition Sample

| Current Status | Action | Expected New Status | Allowed? |
| --- | --- | --- | --- |
| Available | Create confirmed reservation | Reserved | Yes |
| Reserved | Guest check-in | In-use | Yes |
| In-use | Guest check-out | Dirty | Yes |
| Dirty | Housekeeping marks clean | Available | Yes |
| Maintenance | Search for booking | Hidden / Not bookable | Yes |
| In-use | Directly mark Available | No status change | No |

# Appendix D — Use Case Testing Samples

## D.1 Use Case: Create Reservation

| Step | User Action | Expected Result |
| --- | --- | --- |
| 1 | Open reservation page. | Reservation form and room search are displayed. |
| 2 | Enter check-in/check-out dates and room type. | Available rooms are listed. |
| 3 | Select an available room. | Selected room is attached to reservation. |
| 4 | Enter guest information and submit. | Reservation is created with Pending or Confirmed status. |
| 5 | Check room availability again. | Reserved room is no longer available for the same date range. |

## D.2 Use Case: AI-assisted Check-in

| Step | User Action | Expected Result |
| --- | --- | --- |
| 1 | Receptionist opens confirmed reservation. | Reservation details are displayed. |
| 2 | Upload CCCD/Passport image. | OCR extraction is triggered. |
| 3 | Review extracted data. | Guest fields are auto-filled. |
| 4 | Correct any wrong OCR field and confirm check-in. | Guest information is saved and room status becomes In-use. |

## D.3 Use Case: Service Ordering Realtime

| Step | User Action | Expected Result |
| --- | --- | --- |
| 1 | Guest creates a food order. | Order status is Ordered. |
| 2 | Kitchen dashboard is open. | New order appears instantly through Socket.io. |
| 3 | Kitchen changes status to Processing. | Guest receives real-time notification. |
| 4 | Kitchen changes status to Completed. | Order is completed and eligible for invoice aggregation. |